Project Planning Template

Global Fuel Prices and Taxation Trends (2020–2026)

| Student | Nazia Khan |
| --- | --- |
| Project Name | Global Fuel Prices and Taxation Trends (2020–2026) |
| Project Type | Individual project |
| Date | 29 October 2026 |
| Maximum Marks | 8 Marks |

# 1. Product Backlog and Work Items

This is an individual project. The backlog below is mapped to the work described in the handover. Story points are indicative planning estimates, not official Skill Wallet scores; update them if the rubric specifies a different method.

| Sprint | Functional area | Story ID | User story / task | Points* | Priority | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Dataset review | US-1 | Review dataset fields, coverage, data types, and suitability for fuel-price analysis. | 2 | High | Nazia Khan |
| Sprint 1 | Data preparation | US-2 | Check dates, missing values, field names, units, and aggregation in Tableau. | 3 | High | Nazia Khan |
| Sprint 2 | Trend analysis | US-3 | Create and verify LPG and petrol price trend worksheets. | 3 | High | Nazia Khan |
| Sprint 2 | Country and tax comparison | US-4 | Create country comparisons for LPG, petrol, and tax percentage. | 3 | High | Nazia Khan |
| Sprint 2 | Regional / crude analysis | US-5 | Create the regional LPG treemap and petrol-versus-Brent trend view. | 3 | High | Nazia Khan |
| Sprint 3 | Comparative analysis | US-6 | Create fuel comparison, income-level comparison, and tax-versus-petrol scatter plot. | 3 | High | Nazia Khan |
| Sprint 3 | Dashboard | US-7 | Build the dashboard and verify country/region filters. | 3 | High | Nazia Khan |
| Sprint 3 | Story | US-8 | Build and review the Tableau story sequence and captions. | 2 | Medium | Nazia Khan |
| Sprint 4 | Publish and version | US-9 | Verify Tableau Public access and organize the GitHub repository. | 2 | High | Nazia Khan |
| Sprint 4 | Testing and documentation | US-10 | Check workbook behavior, complete documentation, and prepare demonstration. | 3 | High | Nazia Khan |

*Indicative estimates for planning only; do not present them as tracked historical work or official marks.

# 2. Status Based on the Handover

| Item | Status |
| --- | --- |
| Dataset loaded into Tableau | Completed according to handover |
| Ten worksheets | Created; correctness still needs checking |
| Dashboard | Created; filters and charts need checking |
| Story | Created; sequence and captions need checking |
| Tableau Public | Reported published; link/access needs verification |
| GitHub | Repository created and .twbx uploaded; contents need checking |
| Documentation | Templates supplied; edited project-specific versions prepared |
| Final rubric / all 14 tasks | Not yet verified because the official task list has not been supplied |

# 3. Sprint Tracker

| Work phase | Planned focus | Actual completion evidence |
| --- | --- | --- |
| 1 | Dataset review and preparation | Dataset loaded; detailed validation status not confirmed. |
| 2 | Build worksheets | Ten worksheets reported created. |
| 3 | Dashboard and story | Both reported created. |
| 4 | Publishing, repository, testing, documentation | Publishing and repository started/completed as reported; final checks remain. |

# 4. Velocity and Burndown

Actual velocity and burndown values cannot be calculated from the available information because actual start/end dates, daily remaining work, and completed story points were not supplied. Do not reuse the template's unrelated 2022 sprint dates or sample velocity as project facts. If Skill Wallet requires these charts, use your actual task dates and progress records.

# 5. Risks and Mitigations

Risk: incorrect field names or aggregations. Mitigation: verify field spelling, units, and aggregation in Tableau.

Risk: unsupported causal claims. Mitigation: describe patterns as associations unless a suitable causal design exists.

Risk: missing screenshots or links. Mitigation: capture actual worksheet/dashboard screenshots and verify the published URL.

Risk: rubric gaps. Mitigation: map each of the 14 official tasks to evidence before final submission.